# Compost Toilet Proposal for Nakivale Refugee Settlement

## 1. Introduction

Nakivale Refugee Settlement is experiencing a significant influx of refugees from the Democratic Republic of Congo (DRC) since January the Ugandan Government has received more than 8000 families fleeing intense conflict,only 30% is  the current coverage sanitation, As a result, there is a growing demand for proper sanitation facilities, but limited resources make it difficult for refugees to build adequate toilets, Every households can only access 7 Liter of water per day due to insufficient boreholes to access clean water, as result on 18% of these people can wash hand ,(Data shared by Nsamizi ,The main livelihood partner UNHCR Nakivale Refugee Settlement)This proposal addresses this urgent sanitation crisis by introducing compost toilets, a sustainable, culturally appropriate, and cost-effective solution.

## 2. Problem Statement

### 2.1 Sanitation Crisis Due to Refugee Influx

The increasing number of refugees has overwhelmed existing sanitation infrastructure. Currently, only 2 out of 10 households share a single pit latrine, which is in poor condition and lacks gender segregation. With more refugees arriving daily, the strain on these facilities continues to worsen.

### 2.2 Limited Resources for Toilet Construction

- 80% of refugees cannot afford to build proper toilets due to financial constraints.

- Many resort to makeshift or unsafe sanitation practices, increasing health risks.

- The lack of latrines contributes to open defecation and water contamination, heightening the risk of disease outbreaks.

### 2.3 Cultural and Hygiene Considerations

- 90% of refugees prefer squatting and using water for cleaning.

- The current shared pit latrines do not accommodate these hygiene practices, making them uncomfortable and underutilized.

## 3. Targeted Beneficiaries

This project specifically targets:

- Newly arrived refugees from DRC, who have fled their country due to conflict and insecurity.

- Vulnerable households that lack the resources to construct proper toilets.

- Women, children, and persons with disabilities, who are at higher risk of poor sanitation-related health issues.

## 4. Project Objectives

- Improve access to safe sanitation by providing compost toilets to vulnerable refugee households.

- Ensure cultural acceptability by designing squatting-friendly toilets.

- Promote gender-segregated sanitation facilities to enhance privacy and dignity.

- Introduce a sustainable waste management solution through composting.

## 5. Proposed Solution: Compost Toilets

Compost toilets are a low-cost, waterless, and environmentally friendly alternative to traditional latrines. The system efficiently separates solid and liquid waste, facilitating decomposition into organic compost.

### 5.1 Design Considerations

- Squatting Position: Designed to accommodate cultural preferences.

- Gender-Segregated Units: Separate toilets for men and women to ensure privacy and safety.

- Odor Control & Ventilation: Well-ventilated structure to prevent bad smells.

- Composting Chamber: Dual chambers to enable alternating use and decomposition.

- Adaptability Based on Water Availability:

  - In areas with sufficient water, minimal water-friendly features such as a small water container for hygiene can be integrated.

  - In water-scarce areas, the toilets will rely entirely on dry composting methods, using sawdust, ash, or dry leaves to absorb moisture and control odor.

## 6. Implementation Plan

### 6.1 Site Selection & Community Engagement

- Prioritize areas with the highest refugee influx and sanitation needs.

- Engage refugee leaders and community representatives in planning and execution.

### 6.2 Construction & Capacity Building

- Build 50 compost toilets, serving approximately 250 people.

- Train community members on toilet use, maintenance, and compost application.

- If water is available, integrate minimal water-friendly features. However, if water scarcity persists, the design will rely entirely on dry composting techniques.

### 6.3 Monitoring & Sustainability

- Regular assessment of hygiene and usability.

- Empower refugees to manage compost toilets through a community-led maintenance system.

- Promote compost reuse in household farming and environmental restoration.

## 8. Expected Outcomes

- Increased access to safe sanitation for vulnerable refugee households.

- Reduction in open defecation and sanitation-related diseases.

- Improved dignity and safety, especially for women and children.

- Sustainable waste management through composting for agricultural benefits.

## 9. Conclusion

With the ongoing influx of refugees, urgent action is needed to improve sanitation in Nakivale Refugee Settlement. Compost toilets offer a cost-effective, sustainable, and culturally appropriate solution. Implementing this project will protect public health, promote hygiene, and enhance the dignity of refugees. The approach will be adapted based on water availability, ensuring a fully functional system even in water-scarce conditions.